DEPARTMENT OF PUBLIC WORKS & HIGHWAYS

REGIONAL OFFICE IX

Veterans Avenue Extension, Tetuan, Zamboanga City

TERMS OF REFERENCE

Consulting Services for the Conduct of Feasibility Study of the

Proposed Brgy. Mantivoh, Sibuco, Zamboanga del Norte to

Brgy. Vitali, Zamboanga City Diversion Road (Phase I)

# INTRODUCTION

Sibuco is a 1st class municipality located in the province of Zamboanga del Norte, with a population of 36,049 based on the 2020 census. Predominantly rural, Sibuco is characterized by its agricultural and fishing-based economy, with limited access to major commercial centers. The municipality’s mountainous and coastal terrain contributes to its relative isolation, with existing roads often unpaved and susceptible to weather-related disruptions.

In contrast, Brgy. Vitali is one of the easternmost barangays of Zamboanga City, strategically located along the Zamboanga East Coast Road. It serves as a gateway between the city and neighboring towns in Zamboanga del Norte and Zamboanga Sibugay. As of the latest census, the barangay hosts a growing population and functions as a local hub for trade and transport, with the Vitali-Sibulao Road facilitating inter-provincial movement.

Currently, there is no direct road link connecting the interior areas of Sibuco to the barangays of Zamboanga City. Commuters and goods from Sibuco must traverse circuitous routes via national and provincial roads, resulting in extended travel times and increased transportation costs. Moreover, the limited road network contributes to regional isolation, impeding access to basic services, markets, and economic opportunities.

To address these challenges, the Department of Public Works and Highways (DPWH) Regional Office IX is proposing the development of a 32.46-kilometer diversion road connecting Brgy. Mantivoh in Sibuco to Brgy. Vitali in Zamboanga City. The proposed route begins at Zamboanga West Coastal Road (Sibuco-Sirawai Section) and terminates at the Vitali-Sibulao Road. The project includes the construction of two (2) bridges and is envisioned to provide a more direct route, decongest existing networks, and enhance inter-regional accessibility.

As a preparatory measure, Phase I of the feasibility study will focus on the conduct of a comprehensive traffic survey and analysis. This phase aims to collect baseline data on traffic volume, travel patterns, vehicle classifications, and peak hour movements along the areas of influence. The results will be essential in evaluating current and projected traffic demand, assessing the road’s functional necessity, and supporting the subsequent technical, economic, and environmental evaluations of the project.

The proposed diversion road is expected to significantly reduce travel time between Sibuco and Zamboanga City, facilitate the movement of goods and services, and promote regional integration in Western Mindanao.

# OBJECTIVES

The main objective of this engagement under the Terms of Reference (TOR) is to undertake a comprehensive Traffic Survey and Analysis to support the feasibility study of the proposed Brgy. Mantivoh, Sibuco to Brgy. Vitali, Zamboanga City Diversion Road. This activity seeks to assess the current and projected traffic conditions within the project influence area and to determine the transport demand, patterns, and capacity-related constraints that may influence the viability of the proposed road project.

The traffic survey will provide critical inputs in evaluating the project's technical and economic justification and will form the basis for future assessments on road design, alignment planning, and investment prioritization.

Specifically, the objectives of the consulting services are to:

  - Determine the Annual Average Daily Traffic (AADT) along major and adjoining road sections relevant to the proposed alignment, and evaluate the existing and future conditions of the road network based on capacity and performance indicators such as Level of Service (LOS) and other applicable traffic metrics;

  - Establish trip patterns based on zones and/or existing and future land use in the study area and identify volume distribution in major and adjoining road sections during peak and non-peak hours;

  - Establish appropriate Traffic Growth Rates (TGR) based on relevant ecological and socio-economic variables such as population distribution, income levels, and consumption trends;

  - Provide baseline data and analytical insights that will inform the subsequent phases of the feasibility study, including engineering design alternatives, cost-benefit evaluation, and prioritization of infrastructure investment.

# SCOPE OF CONSULTING SERVICES

The scope of works of the Consultant under this TOR shall include the technical considerations to establish the overall viability of the investment in coordination/consultation with beneficiaries and other stakeholders as necessary. The consulting services will include the following major activities:

  - Traffic Survey

    - Conduct 24-hour and 12-hour manual classified volume count on the midblock sections and intersections as identified in Annex B (survey form template is provided in Annex C1);

    - Collect and review previous traffic data on road sections within the study area from the Department of Public Works and Highways Traffic Database and/or other credible sources, and develop traffic daily factors and seasonal factors. The consultant shall utilize the obtained adjustment factors together with the results of the required surveys in item 3.3.1 to determine the Annual Average Daily Traffic on major and adjoining road sections relevant to the project;

    - Characterize the future supply of transport facilities in the study area in order to establish the links among the available modes such as mass transit systems, sea transport, etc.;

    - Conduct Origin – Destination (OD) Survey and Intersection Traffic Count (ITC) Survey on selected stations as identified in Annex B and establish trip patterns based on vehicle type, trip purpose, vehicle occupancy, etc. (survey form template is provided in Annex C2). The Consultant must provide details of the results of the OD Survey in the report together with a concise description of vehicular movement based on the established zones as in item 3.3.4 which includes but not limited to: (i) relationship between the generation and attraction of traffic and socio-economic indicators by the established zones; (ii) the competitive and complimentary characteristics in relation to the existing and proposed modes of transport such as rail and air transport routes; and (iii) traffic assignment of volume in the network considering the current and future layout of the network;

    - Conduct travel time survey during peak and non-peak hours at significant segments in the study area as identified in Annex B and determine the average travel time required using the existing routes or current road network configuration. The summary of information shall adopt but not necessarily be limited to the minimum information set by Project Preparation Division of Planning Service, Department of Public Works and Highways (see Annex C4);

    - Use any available traffic forecasting/ network analysis models such as the JICA – STRADA, VISSIM, TRANSPORT, CUBE or its equivalent in the traffic demand forecasting and network analysis. The Consultant shall prepare the necessary data inputs and comprehensively provide all the information required to run the model and clearly illustrate the output needed to evaluate the project. The Consultant shall provide a detailed form showing all the inputs and assumptions used in the model; and

    - Based on the selected model, compare implementation alternatives and illustrate the resulting volume accumulation and other technical indicators such as vehicle-kilometers, vehicle-hours, congestion level, and transport cost which will serve as basis for the subsequent economic comparison and evaluation.

# REPORTING

  - Final results will be presented to the Planning and Design Division of the Regional Office IX.

  - During the contract period, coordination meetings with the Regional Office IX and District Engineering Offices concerned must be conducted to: (a) initiate agreements, (b) discuss the progress of the work and preliminary output; (c) make comments and suggestions on a timely basis; and (d) resolve problems and issues that may be encountered, preferably once a month or as the need arises.

  - Further, aside from the specified scope of works mentioned above, the Consultant may propose additional works to enhance the study, provided it shall bear no additional cost to the Government. The scope of any additional proposed works by the Consultant shall be established within the first two (2) months of the study, subject to the approval of the Government.

# EXPECTED DELIVERABLES OF THE CONSULTING SERVICE

  - The Consultant shall report the progress of all activities in the course of the contract implementation. The Consultant shall submit the following but not limited to:

- Inception Report which shall contain the detailed work program for the undertaking, methodologies, dates of report submissions and schedule of activities proposed to meet the requirements set in this Terms of Reference. A total of three (3) copies of the report shall be submitted to the implementing office in two (2) weeks after the commencement of the consulting service.

- Progress Report. This report shall include status report, physical and financial as well as developments, issues, findings as of the report period. A total of three (3) copies of the report and electronic file (editable and in PDF) shall be submitted to the implementing office starting on the second month from the commencement of the consulting service and every month thereafter.

- DRAFT FINAL REPORT which shall contain the details of the consultant’s findings and recommendation based on the scope of work outlined in this Terms of Reference. The report shall summarize the undertaking fully describing the methods used, findings and the investment priorities. The report shall include all relevant information which support the conclusions in sufficient detail to enable calculations to be verified and allow re-calculation with modification of the key assumption without the need of supplementary data. A total of five (5) copies of the report shall be submitted to the implementing office at least two (2) weeks prior to contract expiration. The reports shall be submitted in soft-bound copy with title of the report written at the spine together with traceable e-copies of all analyses and simulations made.  The implementing Office shall issue to the Consultant a Suspension Order as a time consideration for the Implementing Office and related reviewing Offices to have ample time to transmit, circulate, review and consolidate all comments to the said reports. Once the reports are sent back to the Implementing Office, the Implementing Office shall issue a Resumption Order upon return of the report for correction and revision.

- FINAL REPORT which shall incorporate all appropriate revisions and clarifications on the Draft Final Report. A total of ten (10) copies of the report shall be submitted to the implementing office in printed and e-copy format together with all the requirements set forth in this TOR on or before the contract expiration. The Final Reports shall be submitted in soft-bound copy with title of the report written at the spine.

  - The major deliverables of the Study will be:

    - Overall Summary of Accomplishment Report

    - Traffic Survey and Initial Analysis Report

    - Other data/documents to be submitted shall include but not limited to:

      - Geo-tagged Photographs on the identified traffic sites

      - Raw and Processed Data of Traffic Survey (Manual Count, Origin-Destination, Intersection Traffic Count, and Travel Time Survey)

All outputs shall be complied in the following reports presented in legible manner and all in English language and shall be submitted to DPWH in three (3) copies. Electronic file formats (i.e. Microsoft Office, Adobe PDF, AutoCAD, transport model input and output files, etc.) of all reports and documents systematically organized in traceable and auditable formats shall be prepared in DVD and/or CD, 3 copies each.

All Draft Final Outputs shall be submitted at least two weeks prior to the contract expiration and be subjected to review and evaluation of the Implementing Office, PPD, ESSD, and other relevant offices as deemed necessary. The reviewing office shall review the draft reports for a maximum of two weeks; therefore, Final Reports are expected to be delivered not later than the contract expiration.

  - Payments to the consultant shall be made in accordance with the schedule contained in the table that follows. However, payments shall only be made on the basis of actual work accomplished referring to the deliverables set in Section 5.2.

| DELIVERABLE | PERCENTAGE FROM TOTAL COST |
| --- | --- |
| Inception Report | 15% |
| Progress Reports | 15% |
| Draft Final Report | 50% |
| - Traffic Study |  |
| Final Report and Executive Summary | 20% |
| TOTAL | 100% |

# STUDY SCHEDULE

The Study shall be completed within a period of two (2) months, commencing from the date of receipt of the Notice to Proceed (NTP).

# HUMAN RESOURCE/ STAFF REQUIREMENT

The Consultants shall be composed of qualified staff with experience in the conduct of data gathering for infrastructure feasibility studies including preliminary design, traffic, social, and environmental impact assessment.

| KEY STAFF | Week |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| Senior Traffic Engineer/ Transport Modeler |  |  |  |  |  |  |  |  |

The Consultant shall provide the following key staff and the job description and required qualifications are prescribed below:

| Position | Job Description | Required Qualification | No. of Months |
| --- | --- | --- | --- |
| Senior Traffic Engineer/ Transport Modeler | Responsible for traffic analysis, traffic forecasting, traffic growth analysis, transport route planning, intermodal transport analysis, ports and railways. | Registered/Licensed Civil Engineering, or equivalent, with specialization in transportation planning/engineering. He/she must have extensive experience with traffic planning, traffic growth analysis and modeling, and optimal route planning. He/she must be equipped with traffic/transport modeling software. | 1.0 |

## For each key position proposed, responses should include a description of the professional and technical qualifications and licenses necessary for satisfactory performance of required services under this task order; on-going and completed projects, specialized experience and technical competence in the type of work outlined in the Scope of Services.

## Replacement of Consultant’s Key Personnel is subject to the provision of Department Order No. 21 series of 2015 and RA 9184 and Its IRR.

# INSTITUTIONAL ARRANGEMENT

  - Implementing Office (DPWH Regional Office IX)

    - Disburse the fund for the conduct of the F/S once the contract is executed;

    - Implement and manage the contract, including ensuring the quality of output, the monitoring and evaluation of the progress of the study and approval of reports to ensure delivery of outputs as specified in this TOR;

    - Provide assistance in the coordination with other concerned agencies/entities in the conduct of the study, such as securing the required permits(s) from the Protected Area Management Board (PAMB) - Department of Environment and Natural Resources (DENR) for the conduct of activities and entry into the protected area, among others;

    - Provide reasonable technical assistance to personnel of the Consultant with respect to incidents related to the conduct of the study;

    - Provide, upon the request of the Consultant, available information/data and also if available, copies of previous related studies subject to the execution of the Confidentiality and Non-Disclosure Agreement (CNDA), if necessary.

    - Coordinate with the Project Preparation Division – Planning Service of the DPWH regarding all the activities relating to the conduct of the study, included but not limited to the implementation timelines, submission of deliverables, notice of meetings, etc. Should the need arise, consult with the PPD-PS in the implementation of the study.

  - Planning Service – Central Office

    - Provide technical assistance to the Implementing Office;

    - Be responsible for contract implementation and management, including ensuring the quality of output, the monitoring and evaluation of the progress of the study and approval of reports to ensure delivery of outputs as specified in this TOR;

  - Consultant

    - Conduct the study and deliver on time the results/outputs as indicated in this TOR;

    - Provide the following necessary office equipment for the conduct of the study: Two (2) Laptops and Three (3) Tablet with Pen for Surveys (see attached specifications), and those specified under Annex A of the Approved Budget for the Contract (ABC). All equipment procured for the development of the project shall be transferred to the Government by the end of the project;

    - Shoulder all expenses required in the conduct of the study, including travel costs and lodging of detailed Government personnel during field visits, except for their salaries;

    - Carry out the services with sound engineering theories and practices to ensure that the final works will provide the most economical and feasible development for the study;

    - Accept full responsibility for the consulting services to be performed under this TOR for which the Consultant is liable to DPWH;

    - Perform the work in an efficient and diligent manner and shall use its best effort to keep reimbursable costs down to the possible minimum without impairing the quality of services rendered;

    - Comply with, and strictly observe any laws regarding workmen’s health and safety, workmen’s welfare, compensation for injuries, minimum wage, hours of labor and other labor laws;

    - Keep accurate and systematic records and accounts in respect of the services in such form and detail as is customary and sufficient to establish accurately that the costs and expenditures under this TOR have been duly incurred;

    - Permit the duly authorized representatives of the Government from time to time to inspect its records and accounts as well as to audit the same;

    - Not allowed to assign nor sub-contract any part of the professional engineering services under this TOR to any person or firm, except with prior written consent. The approval by the Government to the assignment of any part of said services or to the engagement by the Consultant of sub-contractors to perform any part of the same shall not relieve the Consultant of any obligations under this TOR;

    - During the term of the contract and after its termination, the Consultant and any entity affiliated with the Consultant, as well as any Sub-consultant and any entity affiliated with such Sub-consultant, shall be disqualified from providing goods, works, or consulting services for any project resulting from or closely related to the contract other than the services and any continuation thereof provided there is no current or future conflict;

    - Prohibit full-time foreign staff during his assignment under this TOR to engage, directly or indirectly, either in his name, or through the Consultant, in any business or professional activities in the Philippines other than the performance of his duties or assignment under this TOR;

    - Not allowed, at any time, to communicate to any person or entity any information disclosed to them for the purpose of this services, nor shall the Consultant make public any information as to the recommendations formulated in the course of or as a result of the services, except with prior consent;

    - Agree that nothing contained herein shall be construed as establishing or creating between the Government and the Consultant, the relationship of employer and employee or principal and agent, it being understood that the position of the Consultant and anyone else performing the services is that of an independent contractor;

    - Hold the Government free from any and all liabilities, suits, actions, demands, or damages arising from death or injuries to persons or properties, or any loss resulting from or caused by said personnel incident to or in connection with the services under this TOR. The Consultant shall agree to indemnify, protect and defend at its own expense the Government and its agents from and against all actions, claims and liabilities arising out of acts done by the Consultant or its staff in the performance of the services, including the use of, or violation of any copyrighted materials, patented invention, article or appliance; an

    - Provide on-the-job capacity building/technology transfer to the Government’s personnel detailed to the project.

# OWNERSHIP OF THE OUTPUTS/REPORTS/DOCUMENTS

All submitted outputs/reports/documents under this contract, including but not limited to tracings, as-built drawings, estimates, digital information, computer model and data, specifications, investigations and studies completed or partially completed, inspection logs, and photographs, shall be the property of DPWH and the use of these data for other purposes shall require written consent from the Department. Copyrights will be governed by existing laws, rules and regulations.

Prepared By:						Reviewed by:

AIRALYNE A. MOJICA				REYNILDA D. TAN

Engineer II						Chief, Planning Section

Submitted by:						Recommending Approval:

MICHAEL D. TORINO, MPA			SORAY’YAH M. IBRAHIM, CESO IV

Engineer IV		 				Assistant Regional Director

OIC-Chief, Planning and Design Division

Approved By:

CAYAMOMBAO D. DIA, CESO III

Regional Director

RO9.1/AMA/RDT/PS

A zone is an area, especially one that has different characteristics from the ones around it or is used for different purposes. (Cambridge Dictionary)

In proper coordination with the Implementing Office. See Annex A for the Traffic Survey Methodologies.

Include only if the Regional Office is the Implementing Office

Include only if the RO or DEO is the Implementing Office. No need to include if the Central Office is the IO