DEPARTMENT OF PUBLIC WORKS & HIGHWAYS

REGIONAL OFFICE IX

Veterans Avenue Extension, Tetuan, Zamboanga City

TERMS OF REFERENCE

Consulting Services for the Conduct of Traffic Condition Assessment of Airport-Turno-Sinaman Bypass Road,

Zamboanga del Norte

# INTRODUCTION

The Airport–Turno–Sinaman Bypass Road in Dipolog City, Zamboanga del Norte, is a completed infrastructure designed to decongest the Dipolog-Oroquieta National Road (S01039MN) and enhance access to Dipolog Airport, nearby commercial areas, and residential communities. Serving as an alternative route, the bypass road supports inter-municipal connectivity and plays a vital role in regional transport efficiency and economic development.

In line with Department Order No. 112, series of 2024, the conversion of a Subject Road for Conversion (SRC) from a local or provincial road to a national road requires a Traffic Condition Assessment (TCA). This study evaluates the SRC’s geometric adequacy, operational performance, and compliance with criteria for national road classification. It involves the measurement of key indicators, such as traffic volumes, travel time and delays, vehicle classifications, “through” traffic percentages, and road conditions, all of which serve as bases for determining the road’s eligibility for conversion.

The TCA for the Airport–Turno–Sinaman Bypass Road will provide a comprehensive and evidence-based assessment, ensuring that the road meets DPWH standards as either a bypass or diversion road.

# OBJECTIVES

The main objective of this engagement under the Terms of Reference (TOR) is to conduct a comprehensive Traffic Condition Assessment (TCA) of the Subject Road for Conversion (SRC), the Airport–Turno–Sinaman Bypass Road, to determine its operational performance, functionality, and compliance with the criteria set forth under Department Order No. 112, series of 2024. This activity seeks to evaluate the current traffic characteristics, travel conditions, and road geometry of the SRC and compare them with existing competing national routes to validate its eligibility for national road classification.

The TCA will provide critical inputs for assessing the SRC’s role as a bypass road, particularly in terms of through traffic, travel time, delays, and overall network connectivity. The results will form the basis for decision-making on the road’s inclusion in the national road inventory and subsequent maintenance and funding priorities.

Specifically, the objectives of the consulting services are to:

  - Determine the daily traffic count and classify vehicle types traversing the SRC, including the computation of the proportion of “through” traffic as required for bypass road qualification;

  - Measure and analyze average travel time, total delay, and effective travel distance along the SRC, and compare these parameters against existing competing national roads to assess operational efficiency;

  - Conduct a detailed road inventory survey, covering the pavement type and condition, lane configurations, roadside friction, intersection control, and other geometric features affecting traffic performance;

  - Evaluate the SRC’s compliance with all technical and operational criteria under D.O. 112, s. 2024, including its connection to national primary or secondary roads and its ability to accommodate current and projected traffic demand;

  - Provide a technical report and analysis consolidating all survey data, computations, and compliance assessments, including geotagged photos, GIS maps, and recommendations for road conversion.

# SCOPE OF CONSULTING SERVICES

The scope of works of the Consultant under this TOR shall focus on the technical activities required to evaluate the operational performance, functionality, and compliance of the Subject Road for Conversion (SRC) with the requirements of Department Order No. 112, series of 2024, in consultation with the Project Preparation Division (PPD) – Planning Service, DPWH Regional Office IX, and Zamboanga del Norte 2nd District Engineering Office. The consulting services will include the following major activities:

  - Traffic Survey/ Traffic Condition Assessment

    - Conduct 24-hour and 12-hour manual classified volume count on the midblock sections and intersections along the SRC as identified in Annex B (survey form template is provided in Annex C1);

    - Collect and review any available historical traffic data from the DPWH Traffic Database or other credible sources and use this as reference to validate field survey results, including traffic daily and seasonal adjustment factors, where applicable;

    - Conduct Origin – Destination (OD) Survey and Intersection Traffic Count (ITC) Survey on selected stations as identified in Annex B to determine the proportion of through traffic relative to total vehicle volume. The Consultant shall document the OD survey results and describe traffic flow patterns, trip purposes, and vehicle occupancy rates (survey form template is provided in Annex C2);

    - Conduct Travel Time and Delay (TTD) Survey during peak and off-peak hours along the SRC and along competing existing national routes as identified in Annex B. The surveys shall capture average travel time, delay components, and comparative efficiency between the SRC and the alternate route. Summaries shall follow the minimum data requirements set by the Project Preparation Division of the Planning Service, DPWH.

    - Conduct a road inventory survey, documenting the road’s physical and geometric characteristics, including paved/unpaved lengths, lane configurations, pavement conditions, roadside friction, intersection controls, and signage. Data shall be complemented by geotagged photos and sketches showing the start and end points of the SRC;

    - Analyze all collected data to compute the Annual Average Daily Traffic (AADT), through-traffic percentage, and other key performance indicators, such as Level of Service (LOS), Volume Capacity Ratio (VCR), travel time differences, and total delays relative to competing national roads;

    - Prepare and submit a comprehensive TCA Report summarizing findings, compliance with D.O. 112, s. 2024 criteria, and recommendations for conversion. The report shall include tables of traffic data, OD results, travel time comparisons, and road inventory findings, as well as maps and photographic documentation of the SRC.

# REPORTING

  - Final results will be presented to the Planning and Design Division of the Regional Office IX.

  - During the contract period, coordination meetings with the Project Preparation Division (PPD) – Planning Service, DPWH Regional Office IX, and Zamboanga del Norte 2nd District Engineering Office must be conducted to: (a) initiate agreements, (b) discuss the progress of the work and preliminary output; (c) make comments and suggestions on a timely basis; and (d) resolve problems and issues that may be encountered, preferably once a month or as the need arises.

  - Further, aside from the specified scope of works mentioned above, the Consultant may propose additional works to enhance the study, provided it shall bear no additional cost to the Government. The scope of any additional proposed works by the Consultant shall be established within the first month of the study, subject to the approval of the Government.

# EXPECTED DELIVERABLES OF THE CONSULTING SERVICE

  - The Consultant shall report the progress of all activities in the course of the contract implementation. The Consultant shall submit the following but not limited to:

- Inception Report which shall contain the detailed work program for the undertaking, methodologies, dates of report submissions and schedule of activities proposed to meet the requirements set in this Terms of Reference. A total of three (3) printed copies and an editable electronic file shall be submitted to the implementing office within two (2) weeks after the commencement of the consulting service.

- Progress Report. This report shall include status report, physical and financial as well as developments, issues, findings as of the report period. A total of three (3) printed copies and an electronic file (editable and in PDF) shall be submitted starting on the second month from the commencement of the consulting service and every month thereafter, or as required by the Implementing Office.

- DRAFT FINAL REPORT which shall contain the details of the consultant’s findings and recommendation based on the scope of work outlined in this Terms of Reference. The report shall summarize the undertaking fully describing the methods used, findings and the investment priorities. The report shall include all relevant information which support the conclusions in sufficient detail to enable calculations to be verified and allow re-calculation with modification of the key assumption without the need of supplementary data. A total of five (5) printed soft-bound copies (with the title on the spine) and electronic files, including traceable and auditable data and analyses, shall be submitted at least two (2) weeks prior to contract expiration. A Suspension Order may be issued to provide adequate time for review, with a Resumption Order to be released upon return of the report for corrections or revisions.

- FINAL REPORT which shall incorporate all appropriate revisions and clarifications on the Draft Final Report. A total of ten (10) copies of the report shall be submitted to the implementing office in printed and e-copy format together with all the requirements set forth in this TOR on or before the contract expiration. The Final Reports shall be submitted in soft-bound copy with title of the report written at the spine.

  - The major deliverables of the Study will be:

    - Overall Summary of Accomplishment Report

    - Traffic Survey/Condition and Initial Analysis Report

    - Other data/documents to be submitted shall include but not limited to:

      - Geo-tagged Photographs on the identified traffic sites

      - Raw and Processed Data of Traffic Survey (Manual Count, Origin-Destination, Intersection Traffic Count, and Travel Time Survey)

      - Road Inventory Data and GIS Maps indicating the SRC

All outputs shall be complied in the following reports presented in legible manner and all in English language and shall be submitted to DPWH in three (3) copies. Electronic file formats (i.e. Microsoft Office, Adobe PDF, AutoCAD, transport model input and output files, etc.) of all reports and documents systematically organized in traceable and auditable formats shall be prepared in DVD and/or CD, 3 copies each.

All Draft Final Outputs shall be submitted at least two weeks prior to the contract expiration and be subjected to review and evaluation of the Implementing Office, PPD, ESSD, and other relevant offices as deemed necessary. The reviewing office shall review the draft reports for a maximum of two weeks; therefore, Final Reports are expected to be delivered not later than the contract expiration.

  - Payments to the consultant shall be made in accordance with the schedule contained in the table that follows. However, payments shall only be made on the basis of actual work accomplished referring to the deliverables set in Section 5.2.

| DELIVERABLE | PERCENTAGE FROM TOTAL COST |
| --- | --- |
| Inception Report | 15% |
| Progress Reports | 15% |
| Draft Final Report | 50% |
| - Traffic Condition Assessment Report |  |
| Final Report and Executive Summary | 20% |
| TOTAL | 100% |

# STUDY SCHEDULE

The Study shall be completed within a period of two (2) months, commencing from the date of receipt of the Notice to Proceed (NTP).

# HUMAN RESOURCE/ STAFF REQUIREMENT

The Consultants shall be composed of qualified staff with experience in the conduct of data gathering for infrastructure feasibility studies including preliminary design, traffic, social, and environmental impact assessment.

| KEY STAFF | Week |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| Senior Traffic Engineer/ Transport Modeler |  |  |  |  |  |  |  |  |

The Consultant shall provide the following key staff and the job description and required qualifications are prescribed below:

| Position | Job Description | Required Qualification | No. of Months |
| --- | --- | --- | --- |
| Senior Traffic Engineer/ Transport Modeler | Responsible for traffic analysis, traffic forecasting, traffic growth analysis, transport route planning, intermodal transport analysis, ports and railways. | Registered/Licensed Civil Engineering, or equivalent, with specialization in transportation planning/engineering. He/she must have extensive experience with traffic planning, traffic growth analysis and modeling, and optimal route planning. He/she must be equipped with traffic/transport modeling software. | 1.0 |

## For each key position proposed, responses should include a description of the professional and technical qualifications and licenses necessary for satisfactory performance of required services under this task order; on-going and completed projects, specialized experience and technical competence in the type of work outlined in the Scope of Services.

## Replacement of Consultant’s Key Personnel is subject to the provision of Department Order No. 21 series of 2015 and RA 9184 and Its IRR.

# INSTITUTIONAL ARRANGEMENT

  - Implementing Office (DPWH Regional Office IX)

    - Disburse the fund for the conduct of the F/S once the contract is executed;

    - Implement and manage the contract, including ensuring the quality of output, the monitoring and evaluation of the progress of the study and approval of reports to ensure delivery of outputs as specified in this TOR;

    - Provide reasonable technical assistance to personnel of the Consultant with respect to incidents related to the conduct of the study;

    - Provide, upon the request of the Consultant, available information/data and also if available, copies of previous related studies subject to the execution of the Confidentiality and Non-Disclosure Agreement (CNDA), if necessary.

    - Coordinate with the Project Preparation Division – Planning Service of the DPWH regarding all the activities relating to the conduct of the study, included but not limited to the implementation timelines, submission of deliverables, notice of meetings, etc. Should the need arise, consult with the PPD-PS in the implementation of the study.

  - Planning Service – Central Office

    - Provide technical assistance to the Implementing Office;

    - Be responsible for contract implementation and management, including ensuring the quality of output, the monitoring and evaluation of the progress of the study and approval of reports to ensure delivery of outputs as specified in this TOR;

  - Consultant

    - Conduct the study and deliver on time the results/outputs as indicated in this TOR;

    - Shoulder all expenses required in the conduct of the study, including travel costs and lodging of detailed Government personnel during field visits, except for their salaries;

    - Carry out the services with sound engineering theories and practices to ensure that the final works will provide the most economical and feasible development for the study;

    - Accept full responsibility for the consulting services to be performed under this TOR for which the Consultant is liable to DPWH;

    - Perform the work in an efficient and diligent manner and shall use its best effort to keep reimbursable costs down to the possible minimum without impairing the quality of services rendered;

    - Comply with, and strictly observe any laws regarding workmen’s health and safety, workmen’s welfare, compensation for injuries, minimum wage, hours of labor and other labor laws;

    - Keep accurate and systematic records and accounts in respect of the services in such form and detail as is customary and sufficient to establish accurately that the costs and expenditures under this TOR have been duly incurred;

    - Permit the duly authorized representatives of the Government from time to time to inspect its records and accounts as well as to audit the same;

    - Not allowed to assign nor sub-contract any part of the professional engineering services under this TOR to any person or firm, except with prior written consent. The approval by the Government to the assignment of any part of said services or to the engagement by the Consultant of sub-contractors to perform any part of the same shall not relieve the Consultant of any obligations under this TOR;

    - During the term of the contract and after its termination, the Consultant and any entity affiliated with the Consultant, as well as any Sub-consultant and any entity affiliated with such Sub-consultant, shall be disqualified from providing goods, works, or consulting services for any project resulting from or closely related to the contract other than the services and any continuation thereof provided there is no current or future conflict;

    - Prohibit full-time foreign staff during his assignment under this TOR to engage, directly or indirectly, either in his name, or through the Consultant, in any business or professional activities in the Philippines other than the performance of his duties or assignment under this TOR;

    - Not allowed, at any time, to communicate to any person or entity any information disclosed to them for the purpose of this services, nor shall the Consultant make public any information as to the recommendations formulated in the course of or as a result of the services, except with prior consent;

    - Agree that nothing contained herein shall be construed as establishing or creating between the Government and the Consultant, the relationship of employer and employee or principal and agent, it being understood that the position of the Consultant and anyone else performing the services is that of an independent contractor;

    - Hold the Government free from any and all liabilities, suits, actions, demands, or damages arising from death or injuries to persons or properties, or any loss resulting from or caused by said personnel incident to or in connection with the services under this TOR. The Consultant shall agree to indemnify, protect and defend at its own expense the Government and its agents from and against all actions, claims and liabilities arising out of acts done by the Consultant or its staff in the performance of the services, including the use of, or violation of any copyrighted materials, patented invention, article or appliance; an

# OWNERSHIP OF THE OUTPUTS/REPORTS/DOCUMENTS

All submitted outputs/reports/documents under this contract, including but not limited to tracings, as-built drawings, estimates, digital information, computer model and data, specifications, investigations and studies completed or partially completed, inspection logs, and photographs, shall be the property of DPWH and the use of these data for other purposes shall require written consent from the Department. Copyrights will be governed by existing laws, rules and regulations.

Prepared By:						Reviewed by:

AIRALYNE A. MOJICA				REYNILDA D. TAN

Engineer II						Chief, Planning Section

Submitted by:						Recommending Approval:

MICHAEL D. TORINO, MPA			SORAY’YAH M. IBRAHIM, CESO IV

Engineer IV		 				Assistant Regional Director

OIC-Chief, Planning and Design Division

Approved By:

CAYAMOMBAO D. DIA, CESO III

Regional Director

RO9.1/AMA/RDT/PS

In proper coordination with the Implementing Office. See Annex A for the Traffic Survey Methodologies.

Include only if the Regional Office is the Implementing Office

Include only if the RO or DEO is the Implementing Office. No need to include if the Central Office is the IO