DEPARTMENT OF PUBLIC WORKS & HIGHWAYS

REGIONAL OFFICE IX

Veterans Avenue Extension, Tetuan, Zamboanga City

TERMS OF REFERENCE

Consulting Services for the Conduct of Traffic Impact Assessment

Governor Camins Avenue–MCLL Highway–Veterans Avenue Intersection;

Governor Camins Avenue–Vitaliano Agan Avenue Intersection; and

Governor Camins Avenue–Mayor Jaldon Avenue–Sta. Maria Road Intersection,

Zamboanga City

# INTRODUCTION

Governor Camins Avenue, a key segment of the Maharlika Highway in Zamboanga City, serves as a major urban corridor connecting the Zamboanga International Airport to the city’s central business district, commercial hubs, and surrounding residential areas. The corridor accommodates heavy volumes of both local and through-traffic due to its strategic role as a primary access route to the airport and as a connector to major roads, including MCLL Highway, Veterans Avenue, and Mayor Jaldon Avenue.

The Governor Camins–MCLL Highway Flyover, which has already been constructed and is currently operational, was implemented to reduce delays and congestion at the critical intersection where Governor Camins Avenue meets Veterans Avenue and MCLL Highway. While the flyover has improved traffic flow at this junction, recent observations indicate that traffic demand remains high along the corridor, with adjoining intersections—particularly the Governor Camins–Vitaliano Agan Avenue and Governor Camins–Mayor Jaldon Avenue–Sta. Maria Road intersections—showing signs of increased delays and spillover congestion. These intersections are closely spaced along Maharlika Highway, and their operational performance directly affects the effectiveness of the flyover and the overall corridor traffic conditions.

Given these challenges, the Traffic Impact Assessment (TIA) aims to evaluate the current traffic performance of the major intersections along Governor Camins Avenue, assess the post-construction impacts of the flyover, and identify measures to optimize the traffic flow along this critical segment of Maharlika Highway. This study will focus on quantifying delays, analyzing intersection levels of service (LOS), assessing traffic signal operations, and recommending appropriate infrastructure or traffic management strategies, such as coordinated signal systems, geometric improvements, or capacity enhancements.

This TOR provides the framework for conducting the TIA on the following intersections along Governor Camins Avenue, in conformity with the DPWH Guide for the Preparation of TIA for Road and Bridge Infrastructure Development (August 2023):

- Governor Camins Avenue–MCLL Highway–Veterans Avenue Intersection;

- Governor Camins Avenue–Vitaliano Agan Avenue Intersection; and

- Governor Camins Avenue–Mayor Jaldon Avenue–Sta. Maria Road Intersection.

# OBJECTIVES

The main objective of this engagement under the Terms of Reference (TOR) is to conduct a comprehensive Traffic Impact Assessment (TIA) of the three key intersections along Governor Camins Avenue—a critical segment of the Maharlika Highway in Zamboanga City. The assessment will evaluate the operational performance of these intersections, taking into account existing traffic conditions and the post‑construction effects of the Governor Camins–MCLL Highway flyover, which is now operational. It will identify traffic management and infrastructure interventions needed to optimize corridor performance, reduce delays and ensure long‑term efficiency and safety of the road network.

The results of this TIA will inform intersection improvement planning, traffic signal coordination and potential capacity‑enhancement measures, thereby supporting DPWH’s goal of delivering an efficient and safe urban transport system.

Specifically, the objectives of the consulting services are to:

  - Define the study and influence areas and establish the baseline by identifying affected road links and land uses; collecting and classifying traffic volumes, turning movements, travel times, delays and queue lengths; undertaking a detailed road and intersection inventory; and compiling relevant secondary data (historical counts, land use plans, approved developments and crash records);

  - Project future traffic demand by determining appropriate growth rates, assessing the impact of committed developments and forecasting traffic for the opening year and design horizon, thereby establishing a “do‑nothing” scenario against which improvements can be tested;

  - Evaluate operational performance by analyzing existing and forecast traffic conditions using recognized capacity analysis methods to compute delays, queue lengths, volume capacity ratios and levels of service, and to determine whether intersections meet performance thresholds or require mitigation;

  - Develop and appraise mitigation measures by formulating Transportation Demand Management (TDM) and Transportation Supply Management (TSM) options, assessing their effectiveness through modelling, and recommending feasible interventions—including conceptual layouts and indicative cost estimates—to maintain acceptable operation; and

  - Prepare and submit a comprehensive TIA report that documents the baseline analysis, forecasting methodology and calibration, results of the do‑nothing and improvement scenarios, recommended mitigation measures and supporting appendices, in accordance with DPWH TIA reporting requirements.

# SCOPE OF CONSULTING SERVICES

The scope of works of the Consultant under this TOR will encompass all technical activities needed to evaluate the operational performance and functionality of the Governor Camins Avenue corridor. The consulting services will include the following major activities:

  - Traffic Surveyand Data Collection

    - Conduct 24-hour Manual Classified Volume Count on the midblock sections and 12-hour and 16-hour Intersection Traffic Count on intersections as identified in Annex B (survey form template is provided in Annex C1);

    - Collect and review previous traffic data on road sections within the study area from the Department of Public Works and Highways Traffic Database and/or other credible sources, and develop traffic daily factors and seasonal factors. The consultant shall utilize the obtained adjustment factors together with the results of the required surveys to determine the Annual Average Daily Traffic on major and adjoining road sections relevant to the project;

    - Characterize existing and planned transport facilities and identify major traffic generators; subdivide the study area into zones based on existing and future land use;

    - Conduct Origin – Destination (OD) Survey on selected stations as identified in Annex B and establish trip patterns based on vehicle type, trip purpose, vehicle occupancy, etc. (survey form template is provided in Annex C2). The Consultant must provide details of the results of the OD Survey in the report together with a concise description of vehicular movement based on the established zones as in item 3.3.4 which includes but not limited to: (i) relationship between the generation and attraction of traffic and socio-economic indicators by the established zones; (ii) the competitive and complimentary characteristics in relation to the existing and proposed modes of transport such as rail and air transport routes; and (iii) traffic assignment of volume in the network considering the current and future layout of the network;

    - Conduct travel‑time and delay surveys during peak and non‑peak hours along significant segments of the corridor to determine average travel times and running speeds; compile a detailed road and intersection inventory.

  - Forecasting and Impact Analysis

    - Determine background traffic growth rates, forecast traffic volumes for the opening year and design horizon and estimate demand from committed developments;

    - Select and calibrate a suitable traffic modelling tool (e.g., JICA STRADA, VISSIM, TRANSPORT, CUBE or equivalent); prepare all necessary inputs and clearly state assumptions; validate the model against observed conditions and evaluate the “do‑nothing” scenario and selected improvement scenarios, generating outputs such as vehicle‑kilometers travelled, vehicle‑hours travelled, congestion levels and transport costs;

    - Assess intersection and corridor performance under existing and forecast conditions, computing volume‑to‑capacity ratios, control delays, queue lengths and levels of service to identify locations where performance thresholds are exceeded.

  - Mitigation Development

    - Identify a range of Transportation Demand Management and Transportation Supply Management measures—e.g., public transport improvements, shuttle services, parking management, geometric upgrades, signal coordination and non‑motorized facilities—in line with DPWH TIA guidelines;

    - Evaluate the operational benefits, feasibility and indicative costs of each measure using the calibrated model and recommend a package of feasible interventions with conceptual layouts and preliminary cost estimates.

# REPORTING

  - Final results will be presented to the Planning and Design Division of the Regional Office IX.

  - During the contract period, coordination meetings with the Project Preparation Division (PPD) – Planning Service, DPWH Regional Office IX, and Zamboanga del Norte 2nd District Engineering Office must be conducted to: (a) initiate agreements, (b) discuss the progress of the work and preliminary output; (c) make comments and suggestions on a timely basis; and (d) resolve problems and issues that may be encountered, preferably once a month or as the need arises.

  - Further, aside from the specified scope of works mentioned above, the Consultant may propose additional works to enhance the study, provided it shall bear no additional cost to the Government. The scope of any additional proposed works by the Consultant shall be established within the first month of the study, subject to the approval of the Government.

# EXPECTED DELIVERABLES OF THE CONSULTING SERVICE

  - The Consultant shall report the progress of all activities in the course of the contract implementation. The Consultant shall submit the following but not limited to:

- Inception Report which shall contain the detailed work program for the undertaking, methodologies, dates of report submissions and schedule of activities proposed to meet the requirements set in this Terms of Reference. A total of three (3) printed copies and an editable electronic file shall be submitted to the implementing office within two (2) weeks after the commencement of the consulting service.

- Progress Report. This report shall include status report, physical and financial as well as developments, issues, findings as of the report period. A total of three (3) printed copies and an electronic file (editable and in PDF) shall be submitted starting on the second month from the commencement of the consulting service and every month thereafter, or as required by the Implementing Office.

- DRAFT TRAFFIC IMPACT ASSESSMENT (TIA) REPORT which shall contain the details of the consultant’s findings and recommendation based on the scope of work outlined in this Terms of Reference. The report shall summarize the undertaking fully describing the methods used, findings and the investment priorities. The report shall include all relevant information which support the conclusions in sufficient detail to enable calculations to be verified and allow re-calculation with modification of the key assumption without the need of supplementary data. A total of five (5) printed soft-bound copies (with the title on the spine) and electronic files, including traceable and auditable data and analyses, shall be submitted at least two (2) weeks prior to contract expiration. A Suspension Order may be issued to provide adequate time for review, with a Resumption Order to be released upon return of the report for corrections or revisions.

- FINAL TRAFFIC IMPACT ASSESSMENT (TIA) REPORT which shall incorporate all appropriate revisions and clarifications on the Draft Final Report. A total of ten (10) copies of the report shall be submitted to the implementing office in printed and e-copy format together with all the requirements set forth in this TOR on or before the contract expiration. The Final Reports shall be submitted in soft-bound copy with title of the report written at the spine.

  - The major deliverables of the Study will be:

    - Overall Summary of Accomplishment Report

    - Traffic Impact Assessment (TIA) Report

    - Other data/documents to be submitted shall include but not limited to:

      - Geo-tagged Photographs on the identified traffic sites

      - Raw and Processed Data of Traffic Survey (Manual Count, Origin-Destination, Intersection Traffic Count, and Travel Time Survey)

All outputs shall be complied in the following reports presented in legible manner and all in English language and shall be submitted to DPWH in three (3) copies. Electronic file formats (i.e. Microsoft Office, Adobe PDF, AutoCAD, transport model input and output files, etc.) of all reports and documents systematically organized in traceable and auditable formats shall be prepared in DVD and/or CD, 3 copies each.

All Draft Final Outputs shall be submitted at least two weeks prior to the contract expiration and be subjected to review and evaluation of the Implementing Office, PPD, and other relevant offices as deemed necessary. The reviewing office shall review the draft reports for a maximum of two weeks; therefore, Final Reports are expected to be delivered not later than the contract expiration.

  - Payments to the consultant shall be made in accordance with the schedule contained in the table that follows. However, payments shall only be made on the basis of actual work accomplished referring to the deliverables set in Section 5.2.

| DELIVERABLE | PERCENTAGE FROM TOTAL COST |
| --- | --- |
| Inception Report | 15% |
| Progress Reports | 15% |
| Draft Final Report | 50% |
| - Traffic Impact Assessment Report |  |
| Final Report and Executive Summary | 20% |
| TOTAL | 100% |

# STUDY SCHEDULE

The Study shall be completed within a period of two (2) months, commencing from the date of receipt of the Notice to Proceed (NTP).

# HUMAN RESOURCE/ STAFF REQUIREMENT

The Consultants shall be composed of qualified staff with experience in the conduct of data gathering for infrastructure feasibility studies including preliminary design, traffic, social, and environmental impact assessment.

| KEY STAFF | Week |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| Senior Traffic Engineer/ Transport Modeler |  |  |  |  |  |  |  |  |

The Consultant shall provide the following key staff and the job description and required qualifications are prescribed below:

| Position | Job Description | Required Qualification | No. of Months |
| --- | --- | --- | --- |
| Senior Traffic Engineer/ Transport Modeler | Responsible for traffic analysis, traffic forecasting, traffic growth analysis, transport route planning, intermodal transport analysis, ports and railways. | Registered/Licensed Civil Engineering, or equivalent, with specialization in transportation planning/engineering. He/she must have extensive experience with traffic planning, traffic growth analysis and modeling, and optimal route planning. He/she must be equipped with traffic/transport modeling software. | 1.0 |

## For each key position proposed, responses should include a description of the professional and technical qualifications and licenses necessary for satisfactory performance of required services under this task order; on-going and completed projects, specialized experience and technical competence in the type of work outlined in the Scope of Services.

## Replacement of Consultant’s Key Personnel is subject to the provision of Department Order No. 21 series of 2015 and RA 9184 and Its IRR.

# INSTITUTIONAL ARRANGEMENT

  - Implementing Office (DPWH Regional Office IX)

    - Disburse the fund for the conduct of the F/S once the contract is executed;

    - Implement and manage the contract, including ensuring the quality of output, the monitoring and evaluation of the progress of the study and approval of reports to ensure delivery of outputs as specified in this TOR;

    - Provide reasonable technical assistance to personnel of the Consultant with respect to incidents related to the conduct of the study;

    - Provide, upon the request of the Consultant, available information/data and also if available, copies of previous related studies subject to the execution of the Confidentiality and Non-Disclosure Agreement (CNDA), if necessary.

    - Coordinate with the Project Preparation Division – Planning Service of the DPWH regarding all the activities relating to the conduct of the study, included but not limited to the implementation timelines, submission of deliverables, notice of meetings, etc. Should the need arise, consult with the PPD-PS in the implementation of the study.

  - Planning Service – Central Office

    - Provide technical assistance to the Implementing Office;

    - Be responsible for contract implementation and management, including ensuring the quality of output, the monitoring and evaluation of the progress of the study and approval of reports to ensure delivery of outputs as specified in this TOR;

  - Consultant

    - Conduct the study and deliver on time the results/outputs as indicated in this TOR;

    - Shoulder all expenses required in the conduct of the study, including travel costs and lodging of detailed Government personnel during field visits, except for their salaries;

    - Carry out the services with sound engineering theories and practices to ensure that the final works will provide the most economical and feasible development for the study;

    - Accept full responsibility for the consulting services to be performed under this TOR for which the Consultant is liable to DPWH;

    - Perform the work in an efficient and diligent manner and shall use its best effort to keep reimbursable costs down to the possible minimum without impairing the quality of services rendered;

    - Comply with, and strictly observe any laws regarding workmen’s health and safety, workmen’s welfare, compensation for injuries, minimum wage, hours of labor and other labor laws;

    - Keep accurate and systematic records and accounts in respect of the services in such form and detail as is customary and sufficient to establish accurately that the costs and expenditures under this TOR have been duly incurred;

    - Permit the duly authorized representatives of the Government from time to time to inspect its records and accounts as well as to audit the same;

    - Not allowed to assign nor sub-contract any part of the professional engineering services under this TOR to any person or firm, except with prior written consent. The approval by the Government to the assignment of any part of said services or to the engagement by the Consultant of sub-contractors to perform any part of the same shall not relieve the Consultant of any obligations under this TOR;

    - During the term of the contract and after its termination, the Consultant and any entity affiliated with the Consultant, as well as any Sub-consultant and any entity affiliated with such Sub-consultant, shall be disqualified from providing goods, works, or consulting services for any project resulting from or closely related to the contract other than the services and any continuation thereof provided there is no current or future conflict;

    - Prohibit full-time foreign staff during his assignment under this TOR to engage, directly or indirectly, either in his name, or through the Consultant, in any business or professional activities in the Philippines other than the performance of his duties or assignment under this TOR;

    - Not allowed, at any time, to communicate to any person or entity any information disclosed to them for the purpose of this services, nor shall the Consultant make public any information as to the recommendations formulated in the course of or as a result of the services, except with prior consent;

    - Agree that nothing contained herein shall be construed as establishing or creating between the Government and the Consultant, the relationship of employer and employee or principal and agent, it being understood that the position of the Consultant and anyone else performing the services is that of an independent contractor;

    - Hold the Government free from any and all liabilities, suits, actions, demands, or damages arising from death or injuries to persons or properties, or any loss resulting from or caused by said personnel incident to or in connection with the services under this TOR. The Consultant shall agree to indemnify, protect and defend at its own expense the Government and its agents from and against all actions, claims and liabilities arising out of acts done by the Consultant or its staff in the performance of the services, including the use of, or violation of any copyrighted materials, patented invention, article or appliance; an

# OWNERSHIP OF THE OUTPUTS/REPORTS/DOCUMENTS

All submitted outputs/reports/documents under this contract, including but not limited to tracings, as-built drawings, estimates, digital information, computer model and data, specifications, investigations and studies completed or partially completed, inspection logs, and photographs, shall be the property of DPWH and the use of these data for other purposes shall require written consent from the Department. Copyrights will be governed by existing laws, rules and regulations.

Prepared By:						Reviewed by:

AIRALYNE A. MOJICA				REYNILDA D. TAN

Engineer II						Chief, Planning Section

Submitted by:						Recommending Approval:

MICHAEL D. TORINO, MPA			SORAY’YAH M. IBRAHIM, CESO IV

Engineer IV		 				Assistant Regional Director

OIC-Chief, Planning and Design Division

Approved By:

CAYAMOMBAO D. DIA, CESO III

Regional Director

RO9.1/AMA/RDT/PS

In proper coordination with the Implementing Office. See Annex A for the Traffic Survey Methodologies.

Include only if the Regional Office is the Implementing Office

Include only if the RO or DEO is the Implementing Office. No need to include if the Central Office is the IO